EVASIVE AI LAB

Updated Research Roadmap

April 2026

Open-source adversarial ML research aligned with NIST AI 100-2e2025, MITRE ATLAS, OWASP LLM Top 10

| Original roadmap | Grok AI, December 2025 |
| --- | --- |
| Current status | Phase 4 complete — 4 phases shipped |
| Attack classes covered | Prompt injection, jailbreak, indirect injection, agentic RAG |
| Models tested | Phi-3-mini, Qwen-2-7B, Llama-3.2-3B, Phi-3.5-mini |
| Taxonomy alignment | NIST AI 100-2e2025, MITRE ATLAS, OWASP LLM, EU AI Act |
| Charter | Defensive research. Isolated testing. Apache 2.0. |

# Part 1: Where We Are — Phases 0–4

The following phases have been completed. Each one produced documented, reproducible findings mapped to NIST AI 100-2e2025.

Phase 0 Foundation ✅ COMPLETE - Charter repo created with Apache 2.0 license - Defensive research scope defined - GitHub structure established: evasive-lab main repo

Phase 1 Environment Setup ✅ COMPLETE - Google Colab T4 (15.6 GB VRAM) as primary compute platform - Garak framework installed and validated - HuggingFace authentication and gated model access established - Groq API integration for large model inference

Phase 2 Baselines — Static Probes ✅ COMPLETE - Phi-3-mini-4k-instruct: HijackHateHumans 71.95% / KillHumans 20.16% / Long 51.95% [NISTAML.015/.018] - Qwen-2-7B-Instruct: HijackHateHumans 71.95% / KillHumans 20.16% / Long 51.95% — non-Western alignment audit [NISTAML.015/.018] - Llama-3.2-3B-Instruct: HijackHateHumans 54.53% / KillHumans 26.48% / AttackRogueString 64.77% [NISTAML.015/.018] - Llama-3.2-3B DAN: dan.DAN 100% / MitigationBypass 80% [NISTAML.017] - Llama-3.2-3B (4-bit): dan.DAN 100% / MitigationBypass 80% — quantization audit, no safety delta [NISTAML.017] - Phi-3.5-mini: dan.DAN 0% / MitigationBypass 0% — DAN-resistant model identified [NISTAML.017]

Phase 3 RAG Injection Baselines ✅ COMPLETE - Phi-3.5-mini latentinject: TriggerList 28.52% / Toxic 1.17% [NISTAML.037] - Phi-3.5-mini latentinject + XML mitigation: TriggerList 26.95% — mitigation audit, XML delimiters failed [NISTAML.037] - Llama-3.2-3B latentinject: TriggerList 34.38% — highest failure rate in RAG contexts [NISTAML.037] - Security advisory published: Llama-3.2-3B jailbreak 100% ASR [NISTAML.017]

Phase 4 Agentic Indirect Injection ✅ COMPLETE - Agentic attack loop built: Llama-70B (Groq) as attacker vs Llama-3.2-3B (local) as victim - 60 trials across 3 RAG scenarios (resume, support ticket, research doc) - Overall TriggerList ASR: 6.67% vs Phase 3 Garak baseline 34.38% (delta -27.71%) - Payload consistency test: 9/10 — confirmed victim is deterministic, variance is attacker-side - Primary finding: S3 hits explained by lexical bleed, not genuine injection - Refusal-aware judge v2 implemented — eliminates false positive class - Taxonomy expanded: NIST + MITRE ATLAS + OWASP LLM Top 10

Phase 4 is the first phase that tested a self-generated hypothesis against a measured baseline and produced an unexpected result. The lexical bleed finding is an original contribution — not a reproduction of existing work.

# Part 2: What's Next — Phases 5–8

The following phases are planned. Each one is motivated by a specific open question from previous phases, not by arbitrary expansion.

Phase 5 Mechanistic Follow-up — Lexical Bleed vs Injection 🔄 NEXT Motivated by: Phase 4 S3 anomaly — is the vulnerability lexical bleed or genuine injection? - 5A — Trigger word isolation: replace CONFIRMED with unnatural word (XRAY7). Prediction: S3 ASR drops to near zero if lexical bleed was primary mechanism. [NISTAML.037] - 5B — Summariser role vulnerability: replace open summariser with constrained classifier ('Support or Oppose only'). Prediction: S3 ASR drops if summariser role enables lexical bleed. [NISTAML.037] - 5C — System prompt hardening audit: test whether explicit output constraints ('never reproduce exact phrases from the source document') reduce lexical bleed ASR. [NISTAML.037] Expected output: mechanistic explanation of lexical bleed with experimental evidence. Separates two distinct vulnerability classes that current ASR metrics conflate.

Phase 6 Privacy Attack Baselines — Membership Inference 📋 PLANNED Motivated by: NIST roadmap item 'reproduce all major attack classes' — privacy attacks untouched so far. - Membership inference against Llama-3.2-3B using loss-based attack (Yeom et al.) [NISTAML.033] - Membership inference using LiRA (Carlini et al.) — shadow model approach [NISTAML.033] - Compare ASR across both methods on same model and dataset - Map to MITRE ATLAS AML.T0024 — Exfiltration via ML Inference API - Map to OWASP LLM06 — Sensitive Information Disclosure Tools: ML Privacy Meter (HuggingFace). Compute: T4 sufficient for 3B model.

Phase 7 Model Extraction 📋 PLANNED Motivated by: NIST roadmap item — model extraction untouched. High relevance to EU AI Act Article 15. - Functionally equivalent model extraction via query access against Llama-3.2-3B [NISTAML.031] - Measure extraction fidelity: how similar is the extracted model to the original? - Test whether extracted model inherits injection vulnerability from victim [NISTAML.037] - Map to MITRE ATLAS AML.T0013 — Discover ML Model Ontology - Map to OWASP LLM10 — Model Theft

Phase 8 EvasiveBench v0.1 + Research Output 📋 PLANNED Motivated by: original Grok roadmap target. Phases 1-7 produce enough data to build a benchmark and write a paper. - EvasiveBench v0.1: standardised benchmark combining Phases 2-7 results into a reproducible evaluation suite - arXiv preprint: Phases 1-5 findings written up as a short paper - Target venues: USENIX Security workshop, IEEE S&P AISec, SaTML 2027 - GPU grant applications: UK AISI fast grants, NSF, EleutherAI - Bug bounty submissions: Anthropic model safety program, Meta responsible disclosure

# Part 3: What Changed From the Original Roadmap

The original roadmap was directionally correct. The following updates reflect what was learned in execution:

| Original | Updated |
| --- | --- |
| Phase 2: add Mistral-7B, Gemma-2-9B | Replaced with deeper analysis of existing models. Phi-3.5, Qwen-2, Llama-3.2 already reveal meaningful cross-model differences. Adding more models without more questions is noise. |
| Phase 3: GitHub repo structure (evasive-baselines, ghost-loras, stealth-agents) | Deferred. Single well-maintained repo is more credible than multiple abandoned ones. Expand when there is content to fill them. |
| Phase 4: Month 1 arXiv preprint | Moved to Phase 8. A preprint written before the lexical bleed finding would have missed the most interesting result. Evidence first, writing second. |
| Phase 4: EvasiveBench v0.1 at Month 3 | Moved to Phase 8. A benchmark needs multiple attack classes. Phases 5-7 provide the breadth needed to make EvasiveBench meaningful. |
| Phase 5: IdentityJail (IAM red-teaming) | Deferred to later. Interesting direction but requires different infrastructure. Current focus is completing the NIST taxonomy coverage first. |
| New: Phase 5 lexical bleed follow-up | Not in original roadmap. Emerged directly from Phase 4 data. This is what research looks like — findings create new questions. |
| New: MITRE ATLAS + OWASP mapping | Not in original roadmap. Adds significant credibility and makes findings legible to industry practitioners, not just NIST-aligned researchers. |

# Part 4: Immediate Next Actions

In priority order:

| Action | Detail |
| --- | --- |
| 1. Update README | Four changes from Phase 4 report Section 6: baselines row, table header, security advisory, roadmap section. |
| 2. Upload Phase 4 evidence | phase4_results_20260330_1224.json → Evidences/ folder on GitHub. |
| 3. Add ATLAS + OWASP columns | Retrofit existing baselines table rows with ATLAS IDs and OWASP LLM IDs where applicable. |
| 4. Run Phase 5A | One cell change in the notebook: swap CONFIRMED for XRAY7. 20 trials. ~10 minutes. |
| 5. Run Phase 5B | Change victim system prompt to constrained classifier. 20 trials. ~10 minutes. |
| 6. Write Phase 5 findings | Once 5A and 5B have results, update README and write the mechanistic explanation. |

There is no rush. Every phase that is done properly is worth more than three phases done quickly. The lexical bleed finding came from reading the data carefully after Phase 4 completed — not from moving fast.

Evasive AI Lab  •  Defensive Research Only  •  Apache 2.0

NIST AI 100-2e2025  •  MITRE ATLAS  •  OWASP LLM Top 10  •  EU AI Act 2024/1689

github.com/Aswinbalaji14/evasive-lab